

## D7 Auto service center web-app

## MCSPROJ

# QUALITY MANAGEMENT PLAN

### Version 1.0

### 03/02/2023

# Document Control

## Document Information

|  |  |
| --- | --- |
|  | **Information** |
| Document Id | *ELT40001* |
| Document Owner | *Elite Four Team of Asia Pacific College* |
| Issue Date | *March 20, 2022* |
| Last Saved Date | *February 03, 2023* |
| File Name | *Quality Management Plan* |

## Document History

|  |  |  |
| --- | --- | --- |
| **Version** | **Issue Date** | **Changes** |
| *1.0* | *02/03/23* | *N/A* |
|  |  |  |
|  |  |  |

## Document Approvals

|  |  |  |  |
| --- | --- | --- | --- |
| **Role** | **Name©** | **Signature** | **Date** |
| Project Sponsor | Ann Sydney R. Simpelo |  | 02/03/2023 |
| Project Review Group | Elite Four |  | 02/03/2023 |
| Project Manager© | Andre O. Viernes |  | 02/03/2023 |
| Quality Manager  *(If applicable)* | Alyssa L. Garcia |  | 02/03/2023 |
| Procurement Manager  *(If applicable)* | N/A |  | 02/03/2023 |
| Communications Manager  *(If applicable)* | Francesca Erin R. Camino |  | 02/03/2023 |
| Project Office Manager  *(If applicable)* | Dan Michael C. Alfaras |  | 02/03/2023 |

**Table of Contents**

[<Project Name> i](#_Toc64624712)

[<Project Reference> i](#_Toc64624713)

[QUALITY MANAGEMENT PLAN i](#_Toc64624714)

[Version <1.0> i](#_Toc64624715)

[<dd/mm/yyyy> i](#_Toc64624716)

[Document Control i](#_Toc64624717)

[Document Information i](#_Toc64624718)

[Document History i](#_Toc64624719)

[Document Approvals i](#_Toc64624720)

[Template Guide 1](#_Toc64624721)

[QUALITY STANDARDS 2](#_Toc64624722)

[QUALITY OBJECTIVES 2](#_Toc64624723)

[QUALITY ROLES AND RESPONSIBILITIES 2](#_Toc64624724)

[DELIVERABLEs AND PROCESSES SUBJECT TO QUALITY REVIEW 2](#_Toc64624725)

[QUALITY CONTROL APPROACH 3](#_Toc64624726)

[Appendices 4](#_Toc64624727)

[DOWNLOAD MORE PROJECT TEMPLATES 4](#_Toc64624728)

# QUALITY STANDARDS

*The D7 Auto Service Center Web-app project is a project done by the Elite Four group of students from the section MI201, School of Computing and Information Technologies (SOCIT), at Asia Pacific College. The project is created in compliance with the requirements of the course of the students which is BSIT-MI that requires* *PBL (Project Based Learning) in which the students must develop a system for a chosen client. The Elite Four went through Project planning that carefully followed through the Agile- Scrum Methodologies from the course subject MNTSDEV, MSYADD1, and MCSPROJ which refers to the analysis and design of the web application project, to the testing and preparation for the deployment.*

# QUALITY OBJECTIVES

|  |  |
| --- | --- |
| **Metric or Specification** | **Measure** |
| *Delivery to scope.* | *The scope of the project was only limited to creating an additional platform for the D7 Auto Service Center with a booking system, however, it had additional features in the process of analysis and design that made the project have additional features such as 360 virtual tours, a community* *forum, and a mailing confirmation system that enabled more functional use of the system to be created for d7 Auto Service Center.* |
| *Delivery on time* | *The deliverables were always set and followed on time and is scheduled always a week or at least 3 days before the deadline to be checked if it adhered quality standards and the Agile – Scrum methodology implemented in the project’s creation and development.* |
| *Delivery on budget* | *Budget-wise, the team has complied accordingly to the given/provided budget of the project sponsor and has not exceeded any of the given budget for the project.* |
| *Adherence to ACME project methodology* | *The Elite Four Team adhered to the ACME standards, assuring that the lessons from the planning,* *analysis, and design, testing and deployment phase were carefully followed and applied.* |

# QUALITY ROLES AND RESPONSIBILITIES

|  |  |
| --- | --- |
| **Roles** | **Responsibilities** |
| *Quality Manager* | *Oversight of quality control on the project. And all features that were implemented have passed through quality standards.* |
| *Project Manager* | *Scheduling and management of quality control activities.* |
| *Developers* | *Comply with quality standards and participate in quality control activities, as well as the development of the project.* |
| *Communications Manager/ Stakeholder* | *Communicated and reports to the project sponsor/ chosen client to inform him/her of the changes, progress of the project’s development.* |